**Project Status Report II**

|  |
| --- |
| Date of Report Issue/Prepared: |

Report Prepared By Team members:

Employer/Organization:

|  |  |  |
| --- | --- | --- |
| Project Name:  Project Team:  Period Reporting:  Overall Project Health | LEMMA | |
| Aayan Farooqui, Leonardo Pereira, Maria Sofronova, edfuck chpoop | |
| Start Date: **Feb 01, 2025** | End Date: **Mar 07, 2025** |
| Green (Good) - Yellow (Warning) - Red (Bad) | |

Summary

|  |
| --- |
| **Project Status Summary** |
| The application, Memorable so far has been proceeding very well, as planned. With recently the newest addition to the CSS onto the project, we also have other features we would like to implement in the upcoming weeks. We are happy with what we already have in the current project with the capability of resizing elements and saving them to the database. We are also happy with our feature of adding pages to diaries and diaries to user account. There are still many things that we would like to implement in the future as well. |

|  |  |
| --- | --- |
| **Accomplishments As Planned** | **Planned but not Accomplished** |
| Resizing elements | create an account tab page |
| saving diaries to the database | security |
| implement css and user friendly interface | cleanup for the databases |
| login and signup | fixing of the canvas (make it look nicer) |
| age restricting | general css |
| creating diaries | perfect the navigation to be smooth |
| creating pages |  |
| adding elements onto the page |  |

Upcoming Objectives for **Mar 08, 2025 to Mar 27, 2025**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  | | **Planned Activities/Tasks for Next Period** | |  |
| Activity/Task | Assigned To  <name/s> | | Duration  <days> | Date |
| security | edwin chung | | 7 days | March 11th , 2025 |
| fixing of the css | Aayan Farooqui | | 7 days | March 11th , 2025 |
| clean up of the database | Maria Sofronova | | 8 days | March 12th , 2025 |
| perfecting the navigation | Aayan and Leonardo | | 8 days | March 12th , 2025 |
| fixing of the canvas | Aayan and Leonardo | | 9 days | March 13th , 2025 |
| create an account tab page | Aayan and Leonardo | | 8 days | March 12th , 2025 |

|  |  |  |  |
| --- | --- | --- | --- |
|  | **Milestones for Next Period** | | |
| Milestone (Objective) | | Assigned To | Delivery Date |
| a complete fully working implemented UI that is designed well and user friendly | | Leonardo and Aayan | March 20th, 2025 |

Managing Issues and Risk (for current reporting period and next period)

|  |  |  |
| --- | --- | --- |
| **Issues/Problems** | **Resolution Strategy** | **Due Date** |
| css issues (such as overlapping or not registering) | resolution strategy is to fully acknowledge the structure and format of the application, which css elements we need to use to properly implement the perfect css. | March 15th, 2025 |
| unexpected backend problems | there are many conflicts that can happen with backend saving some of our resolution strategy includes fixing the backend ahead of time so when we need more things to save it won't conflict as much. | March 20th, 2025 |
| canvas conflicts | the canvas that the user would add elements to is not in its final stages so therefore we would like to make it more user friendly and overall bigger to give the user more space to add to. | March 20th, 2025 |
|  |  |  |

|  |  |  |  |
| --- | --- | --- | --- |
| **Upcoming Risks** | **Risk Ranking**  **(Hi, Med, Low)** | **Risk Impact**  **(Hi, Med, Low)** | **Mitigation Strategy** |
| backend risks | Hi | Hi | there are a few risks when it comes to saving elements and diaries to the backend, if the backend fails then the application as a whole would not work. thats why we need to be careful and take small steps to fully implement backend into our application. |
| canvas conflict risks | Hi | Hi | the elements that we would need to put on the canvas is not a gurantee to be a smooth experience for the user. we need to be sure that there wont be conflicts when the user adds one element with another onto the canvas. we would need to review the code and keep testing. |
| account creation risk | low | low | we need to implement the account creation as it will display the details of the user. there will be a risk that the page would not be able to display the user details all the time so we need to add an error check. |
|  |  |  |  |

**NOTE: Attach additional sheets if insufficient space available**

**Submission Guidelines:**

Please submit as “W25\_T<team number>\_ProjectReport2”.

For e.g., W25\_T99\_ProjectReport2

This is a group submission i.e. one per group.

**Due Dates:**

**Sunday, Mar 09, 2025 (11:59 p.m.)**